CRUSHKY

Talk to AI. Meet your person.

PRODUCT & TECHNOLOGY DOCUMENT

Product Specification  ·  System Architecture  ·  Matching Engine  ·  Six-Phase Build Plan

Version 1.0  |  June 2026  |  Strictly Confidential

# How to Use This Document

This is the engineering companion to the Crushky Master Plan. It serves two readers at once. For an investor, it demonstrates that the product is fully thought through: every screen, every system, every rupee of AI cost. For the build team — human or AI agent — it is an executable specification: Section 8 breaks the entire product into six independently buildable phases, each with a goal, scope, acceptance criteria, and a ready-to-paste brief that can be handed directly to a coding agent such as Claude Code.

Our build philosophy follows from how the MVP was made: the founder directs, AI agents execute, and every phase ends in something a real user can touch. Nothing in this document requires research breakthroughs — only disciplined assembly of proven components.

# 1. Product Vision & Design Principles

- One conversation, not a thousand swipes. Every design decision flows from this: the user tells us who they are once, out loud, and never repeats themselves again.

- Voice where it's magic, text where it's practical. Voice creates intimacy in onboarding and key moments; text keeps daily use fast and AI costs inside a ₹40–120/user/month budget.

- Curated, explained matches — never a feed. Two or three matches with a written “Why You Match” beats two hundred faces. Scarcity is the feature.

- The companion is a wingman, never a partner. A dating coach that helps users succeed with real humans — a deliberate product and regulatory boundary.

- Safe for women by structure, not by setting. Verification, women-initiate defaults and visible safety are core architecture, because marketplace liquidity depends on women's trust.

- Premium, warm, editorial design. Cream (#F5F0EB), rose (#C94B4B), dark green (#2D3B2D); Playfair Display headlines with DM Sans body. Crushky should feel like a thoughtful friend with great taste — never like a casino.

# 2. Complete Product Specification (Screen by Screen)

## 2.1 Onboarding

- Welcome / landing — brand promise, social proof, single CTA.

- Phone OTP signup — mobile number → 6-digit OTP; no passwords. 18+ age gate with date of birth; under-18 hard stop.

- Consent screen (DPDP) — plain-language notice of what data is collected and why; granular consents (profile data, voice processing, notifications) logged with timestamp and purpose; available in English + one Indian language.

- Basics — name, age, city, gender, who they want to meet, 3–6 photos, relationship intent (one screen per field, thin progress bar, pill selectors — the Hinge pattern).

## 2.2 The Voice Matchmaking Conversation

- “Tap to talk” entry — a single warm screen; mic permission requested in context with a clear explanation.

- The interview (8–12 minutes) — the AI matchmaker conducts a structured-but-natural conversation across six arcs: life today; values & family; love history & attachment; lifestyle & habits; dealbreakers; the partner they imagine. Speaks English with natural Hinglish; user may answer by voice or switch to text at any time (the text fallback is mandatory, not optional).

- Live empathy cues — gentle acknowledgements, never robotic repetition; visible transcript; pause/resume.

- Profile confirmation — afterwards, the user sees what Crushky understood (“Here's what I learned about you”) and can correct anything. Trust requires showing our work.

## 2.3 Matches & Compatibility Reports

- Match reveal — 1–3 curated cards per cycle: photo-led, name + age in Playfair, one-line hook.

- “Why You Match” report — a personal narrative for this specific pair: shared values, complementary differences, a suggested first topic, and an honest “where you might rub” note (honesty builds trust and reduces bad dates).

- Mutual opt-in → chat — conversation opens only when both accept; women-initiate default in opposite-gender matches.

## 2.4 The AI Companion (the wingman)

- Three companions at launch — Mira, Arjun, Zara — distinct coaching personalities (the earlier four-name roster is retired). Roles: pre-date confidence, message drafting help, post-date debriefs, dating-pattern reflection.

- Paywall — 4 free messages, then Crushky Plus ₹299/month; Premium ₹599/month (priority matching, unlimited companion); annual ~₹1,999.

- Guardrails — the companion never role-plays romance with the user, redirects to real-world action, and surfaces helpline resources on distress signals.

## 2.5 Book This Date

- When both parties are ready, Crushky proposes venue + time + table from a curated Bangalore list; v1 generates a booking card and calendar invite; restaurant API/commission partnerships are a later phase.

# 3. System Architecture

| Layer | Choice | Why |
| --- | --- | --- |
| Mobile app | React Native (Expo) | One codebase → iOS + Android; the team's JS skills and AI agents work natively in it; existing React web app remains as landing/demo |
| Backend & DB | Supabase (Postgres + Auth + Storage + Edge Functions) | Fastest credible path for a small team; row-level security; scales past seed without re-platforming |
| Auth | Phone OTP (MSG91 or Firebase Auth) | India-standard; no passwords |
| Vector search | pgvector inside the same Postgres | Zero extra infrastructure at our scale; Pinecone only if/when needed |
| LLM | Claude Sonnet (Anthropic API) | Conversation quality, safety behaviour, and prompt caching (~90% off repeated context) |
| Voice — STT/TTS | Sarvam AI (Saaras STT, Bulbul TTS) | India-native Hinglish accuracy, ~₹1.5/min class pricing, sub-250ms latency |
| Real-time transport | LiveKit (WebRTC) with Pipecat orchestration | Production-grade streaming voice loop; provider-swappable |
| Payments | Razorpay Subscriptions (UPI Autopay + cards) | The only serious answer for ₹299 recurring in India |
| Analytics | PostHog | Cohort retention & funnel analysis, self-hostable for data control |
| Push | Firebase Cloud Messaging (via Expo) | Standard |
| Hosting | Vercel (web) + Supabase cloud; voice workers on Fly.io/Railway | Minimal DevOps for a 4-person team |

## The voice pipeline, end to end

User speech → LiveKit WebRTC stream → Sarvam Saaras STT (streaming) → Claude Sonnet with the cached matchmaker system prompt → Sarvam Bulbul TTS → streamed back to the user. Target round-trip latency under 800ms; the transcript is persisted and, on completion, a second Claude pass extracts the structured profile. Every session logs minutes used and computed cost.

| Voice provider option | Indicative cost | Verdict |
| --- | --- | --- |
| Sarvam AI (India) | STT ~₹1.5/min; TTS comparable; Hinglish-native | Primary — cost and language fit |
| OpenAI Realtime API | ~US$0.30/min blended (~₹25/min) | Quality benchmark; too costly as default |
| ElevenLabs Conversational | ~US$0.08–0.10/min + LLM | Premium English TTS; possible upgrade for paid tiers |

# 4. The Matching Engine

Matching is a five-stage pipeline. Each stage is independently testable, and the whole system is designed to learn from the founder's concierge decisions during the first months.

- Extract. Claude converts the onboarding transcript into a structured profile: Big Five trait estimates, attachment style, ranked values, lifestyle facts, relationship intent, and hard dealbreakers — stored as JSON in Postgres and confirmed by the user.

- Embed. The profile (and selected transcript passages) become a vector via an embedding model, stored in pgvector. Personality, values and lifestyle are embedded as separate sub-vectors so their weights can be tuned independently.

- Filter. Hard constraints first — mutual gender preference, age windows, city, intent, dealbreakers. No algorithmic score ever overrides a stated dealbreaker.

- Rank. Survivors are scored: cosine similarity on values + lifestyle, complementarity logic on select personality dimensions (similar values, compatible differences), and a two-sided desirability balance. A Gale–Shapley stability pass over mutual preference lists prevents the classic failure where everyone is shown the same few profiles — the approach behind Hinge's “Most Compatible,” whose picks produced 8× more phone-number exchanges.

- Explain. Claude writes the “Why You Match” narrative from both structured profiles — shared ground, sparks of difference, a first-conversation suggestion, one honest friction note.

## Cold start

Until ~200 users: the founder hand-curates from AI-suggested shortlists (concierge mode). Every accept/reject — by founder and by users — is logged as training signal. City entry is cohort-gated by waitlist so density precedes admission. The algorithm graduates from assistant to autopilot only when its shortlists agree with human curation.

# 5. Safety, Trust & DPDP Compliance

- Selfie-based photo verification at signup (liveness pose match); verified badge; unverified users cannot message.

- Women-first structure — women-initiate default, granular blocking/reporting (two taps, with evidence capture), date check-in reminders, no screenshots of reports.

- Moderation — AI screening of messages and photos for harassment/explicit content + human review queue; three-strike enforcement.

- Companion guardrails — coach persona locked at the system-prompt level; no romantic role-play; distress-signal protocol surfacing professional helplines; strict 18+ gating across the product (the unambiguous lesson of the Character.AI litigation).

- DPDP Act 2023 / 2025 Rules, built-in from day one: plain-language notices; granular, logged consent per purpose; data minimisation (voice audio deleted after transcription by default); defined retention windows; user-initiated export and deletion; 72-hour breach-notification runbook; named grievance officer. Full statutory compliance lands well before the 2027 deadline.

# 6. AI Cost Model (per active user per month)

| Component | Assumption | Cost |
| --- | --- | --- |
| Voice onboarding | ~10 min once, amortised over tenure (Sarvam-class pricing) | ₹5–15 |
| Matchmaker + companion LLM | Text-default; ~150K tokens/mo; ~90% prompt-cache savings on system context | ₹25–70 |
| Voice moments | Rationed to high-value interactions | ₹10–35 |
| Embeddings, moderation, infra overhead | Marginal at seed scale | ₹3–8 |
| Blended total | Measured monthly; hard budget band | ₹40–120 |

Against ₹299/month revenue this yields 60–85% gross margin on AI. The cost dashboard (Phase 6) reports actuals per cohort each week; if a cohort breaches ₹120, voice allocation auto-tightens before margin erodes.

# 7. The Six-Phase Build Plan

Each phase is independently shippable, ends in a user-testable artifact, and includes a brief written to be pasted directly into a coding agent. Phases 1–3 are the 90-day core; 4–6 complete the commercial product.

## Phase 1 — Foundation: Auth, Onboarding & Profile Schema

Goal: A user can sign up with phone OTP, give DPDP-compliant consent, and complete the basics flow, producing a structured profile row.

In scope:

- Expo app skeleton with the Crushky design system (cream/rose/green, Playfair + DM Sans)

- Phone OTP auth (MSG91 or Firebase) with 18+ date-of-birth gate

- Consent screens with per-purpose logging (timestamp, purpose, version)

- Basics flow: one field per screen, progress bar, photo upload to Supabase Storage

- Postgres schema: users, profiles, consents, photos

Acceptance criteria:

- New user completes signup in under 3 minutes on a real device

- Consent log row exists for every granted purpose; under-18 is hard-blocked

- Profile row contains all basics; photos stored with signed URLs

Agent brief (paste as-is):

Build a React Native (Expo) app with Supabase. Implement phone-OTP auth via MSG91 (fallback: Firebase Auth), an 18+ DOB gate, and DPDP-compliant consent screens that log each consent with timestamp, purpose and policy version to a consents table. Then a Hinge-style basics flow (one field per screen, thin progress bar, pill selectors): name, age, city, gender, seeking, intent, 3–6 photos to Supabase Storage. Create Postgres migrations for users, profiles (with jsonb fields big_five, attachment_style, values, dealbreakers — empty for now), consents, photos, with row-level security. Apply this design system: backgrounds #F5F0EB, primary #C94B4B, buttons #2D3B2D pill-shaped 48px, Playfair Display headlines, DM Sans body.

## Phase 2 — The Voice Matchmaking Pipeline

Goal: A real 8–12 minute voice conversation with the AI matchmaker that produces a confirmed structured personality profile.

In scope:

- LiveKit WebRTC room per session; Pipecat orchestration

- Sarvam Saaras streaming STT → Claude Sonnet (cached matchmaker system prompt, six conversation arcs) → Sarvam Bulbul TTS

- Mandatory text fallback; pause/resume; live transcript

- Post-conversation extraction pass → profile JSON (Big Five, attachment, values, dealbreakers, lifestyle)

- “Here's what I learned” confirmation/edit screen; per-session minutes + cost logging

Acceptance criteria:

- Round-trip voice latency under ~800ms p95 on 4G

- Completed conversation reliably populates the profile fields; user can correct them

- Switching voice↔text mid-conversation loses no context; cost per session logged

Agent brief (paste as-is):

Build Crushky's voice onboarding. Use Pipecat over LiveKit: stream mic audio → Sarvam Saaras streaming STT → Claude Sonnet (system prompt provided, cache it with Anthropic prompt caching) → Sarvam Bulbul TTS → playback. The matchmaker covers six arcs (life today; values & family; love history & attachment; lifestyle; dealbreakers; imagined partner), warm tone, natural Hinglish, one question at a time. Include a text-mode fallback sharing the same conversation state, pause/resume, and a live transcript UI. On completion, run a Claude extraction call returning strict JSON {big_five, attachment_style, values[], dealbreakers[], lifestyle{}, intent} and write it to profiles; show a confirmation screen where the user can edit each item. Log session minutes and computed STT/LLM/TTS cost to a usage table.

## Phase 3 — The Matching Engine & Compatibility Reports

Goal: Replace seeded demo profiles with real ranked matches and generated “Why You Match” narratives.

In scope:

- Embedding job (profile → sub-vectors) into pgvector

- Hard-constraint filter → similarity + complementarity scoring → Gale–Shapley stability pass

- Claude-generated “Why You Match” (shared ground, differences, first-topic suggestion, one honest friction note)

- Match lifecycle: reveal → mutual accept → chat opens (women-initiate default); concierge mode where admin curates from AI shortlists; all decisions logged as training signal

Acceptance criteria:

- With ≥50 real profiles, GET /matches/:userId returns ranked, filtered, narrated matches in <2s

- No match ever violates a dealbreaker; both sides see a narrative; accept/decline events logged

- Admin concierge screen can approve/override shortlists

Agent brief (paste as-is):

Build the Crushky matching service on Supabase/Postgres with pgvector. Embed each profile into sub-vectors (values, lifestyle, personality). Pipeline: (1) hard filters — mutual gender preference, age window, city, intent, dealbreakers; (2) score = weighted cosine similarity on values+lifestyle plus a complementarity term on selected Big Five dimensions; (3) run a Gale–Shapley stability pass over mutual preference lists to allocate weekly match sets fairly; (4) for each pair, call Claude to write a 150-word 'Why You Match' narrative covering shared values, complementary differences, a first-conversation suggestion, and one honest potential friction. Expose GET /matches/:userId. Build match lifecycle (reveal, mutual accept, chat unlock with women-initiate default) and an admin concierge screen showing AI shortlists with approve/override, logging every human and user decision to a match_feedback table.

## Phase 4 — Companion, Paywall & Payments

Goal: The monetisation loop: three coach companions, a 4-message paywall, and live Razorpay UPI-autopay subscriptions.

In scope:

- Companions Mira / Arjun / Zara with distinct coach personas (system prompts locked: no romantic role-play; distress-signal protocol)

- 4-free-messages counter → paywall → Plus ₹299/mo, Premium ₹599/mo, Annual ₹1,999 via Razorpay Subscriptions (UPI Autopay + cards)

- Entitlement state, webhook handling, cancellation & dunning, restore purchases

Acceptance criteria:

- Free user hits the paywall at message 5 and can subscribe end-to-end with UPI autopay in sandbox and live

- Companion refuses romantic role-play and surfaces helplines on distress cues (tested with red-team prompts)

- Subscription state survives reinstall; webhooks reconcile failed payments

Agent brief (paste as-is):

Build the Crushky companion and payments. Three selectable companions (Mira, Arjun, Zara) on Claude Sonnet with locked system prompts: dating coach/wingman persona, explicitly refuse romantic or sexual role-play with the user, redirect to real-world dating action, and on self-harm or distress cues respond supportively and surface Indian helpline resources. Enforce a 4-message free cap per account, then a paywall screen offering Plus ₹299/month, Premium ₹599/month, Annual ₹1,999 through Razorpay Subscriptions with UPI Autopay and card support. Implement webhook handlers for activation, failure, cancellation; an entitlements table driving feature access; and graceful dunning. Include prompt caching for companion personas and per-user token cost logging.

## Phase 5 — Safety, Verification & DPDP Suite

Goal: The trust layer that makes the marketplace viable for women and the company compliant.

In scope:

- Selfie liveness verification; verified-only messaging

- Report/block in two taps with evidence capture; AI + human moderation queue; strike system

- DPDP: data export, deletion, retention jobs (incl. voice-audio deletion post-transcription), breach-notification runbook, grievance-officer contact surfaced in-app

Acceptance criteria:

- Unverified accounts cannot message; verification completes in <2 minutes

- Reports reach the moderation queue with full context; deletion request erases user data and confirms

- Retention jobs verifiably purge expired data; audit log covers consent, export, deletion events

Agent brief (paste as-is):

Add Crushky's trust & compliance layer. Selfie verification: prompt a random pose, compare against profile photos (face-matching API or on-device model), issue a verified badge; block messaging for unverified accounts. Two-tap report/block flows capturing conversation evidence; a moderation pipeline that AI-screens messages and images for harassment/explicit content into a human review queue with a three-strike system. DPDP compliance: endpoints and UI for data export (JSON) and account deletion (full erasure + confirmation), scheduled retention jobs that delete voice audio after transcription and expire stale data per a retention config, an audit log of consent/export/deletion events, a 72-hour breach-notification runbook document, and a grievance-officer contact screen.

## Phase 6 — Analytics, Cohorts & Launch Readiness

Goal: Instrumentation that proves (or disproves) the business: retention curves, conversion funnels, AI cost per cohort.

In scope:

- PostHog events across the full funnel; FCM push (match reveals, companion nudges, re-engagement)

- Cohort dashboard: D7/D30/D90 retention, free→paid conversion, AI cost per user vs the ₹40–120 band

- Crash reporting, rate limiting, load test for a 1,000-user cohort; app-store build pipeline

Acceptance criteria:

- Every funnel step emits an event; dashboard shows live cohort curves

- Weekly automated investor-metrics summary; cost alerts fire above band

- App passes internal QA checklist and store review requirements

Agent brief (paste as-is):

Instrument Crushky end-to-end with PostHog: events for signup_started/completed, consent_granted, voice_onboarding_started/completed (with minutes), profile_confirmed, match_revealed, match_accepted/declined, chat_first_message, companion_message, paywall_viewed, subscribe_started/completed, cancel, report_filed. Add FCM push via Expo for match reveals and re-engagement with quiet hours. Build a cohort dashboard (D7/D30/D90 retention, free→paid conversion, ARPU, AI cost per user against a ₹40–120 budget band, alerting on breach) and a weekly automated metrics email. Add Sentry crash reporting, API rate limiting, and a load test simulating 1,000 concurrent users; prepare EAS builds for App Store and Play Store submission.

# 8. Testing & Launch Checklist

- OTP, payments (UPI autopay live + sandbox), cancellation and refunds verified end-to-end

- Voice: <800ms p95 latency on 4G; clean text fallback; cost per session within budget

- Matching: sensible, dealbreaker-safe results on ≥50 real profiles; concierge override works

- Safety: verification, report/block, moderation queue, age gate all exercised with adversarial tests

- Companion red-teamed: no romantic role-play, distress protocol fires correctly

- DPDP: consent logs complete; export/delete verified; retention jobs purging; grievance contact live

- Analytics: every funnel event firing; cohort dashboard populated from a pilot cohort

- Bangalore waitlist seeded; first ambassador cohort briefed; launch-day support rota set

This specification is a living document, versioned alongside the codebase. Phase order is deliberate: value to real users (1–3) before monetisation (4), trust before scale (5), and measurement before marketing (6).